# Revision Plan

How to use this template: Use this template after any check-in or review that produces substantive feedback (employer meetings, internal team reviews, peer reviews). It's a working document, not a formal submission. Its purpose is to convert act-on feedback into concrete commitments with named owners before anyone starts revising. The team may build several Revision Plans across the project as feedback arrives in batches. Each act-on row eventually becomes a Change Log entry once the revision is complete. The first three rows below are examples showing different feedback types; replace them with your team's own entries.

Team name: _________________________________________

Project name: _________________________________________

Feedback batch source: _________________________________________

(e.g., "Development Check-In #1, Week 7", "Internal cross-review of Section 2 draft, Week 8", "Peer review feedback, Week 8")

Date this plan was created: _________________________________________

## A reminder on triage

Before adding feedback to the plan, sort each item into one of three buckets:

•  Act on. Feedback that changes what you produce: scope corrections, missing analysis, clear direction changes. Add to this plan with an owner and target date.

•  Note. Context that informs but doesn't change the current work. Log it in the team's project record so it's available when relevant. It does not belong in this plan.

•  Set aside. Scope-adjacent preferences, tentative suggestions, or comments that conflict with the brief. Document the decision in the team's project record so it's visible as a deliberate choice. It does not belong in this plan.

A quick test for whether a revision is targeted or structural: if you made the change and didn't tell any of your teammates, would they notice a problem in their own sections? If yes, it's structural and needs to be flagged before work begins.

## Revisions

| Feedback item | Source | Revision required | Owner | Target date |
| --- | --- | --- | --- | --- |
| Target population in Section 2 focuses on adults 25–45; employer's primary target is older residents. | Development Check-In #1 | Rewrite Section 2 audience analysis to lead with residents 55+; retain 25–45 as a secondary segment with reduced emphasis. Targeted, single-section change. | [Section 2 owner] | End of Week 7 |
| Workflow described in Section 1 doesn't match how the team operates in Q1, per the employer. | Development Check-In #1 | Structural. Revise workflow description in Section 1 and trace forward to update Methodology (Section 3) and Recommendations (Section 4). Team coordination required before any section owner begins. | [Section 1 owner], with structural coordination led by [PM] | Mid Week 8 |
| Cited error rate statistic is from 2021; employer has more recent 2024 data. | Development Check-In #1 | Update one figure and one citation in Section 3. | [Section 3 owner] | End of Week 7 |

Once each revision is complete, copy the item across to the Change Log as a record for the Final Deliverables submission.